Test Plan for Odoo

Projects Module

Automation Testing | Selenium | Java | TestNG

qa-g2.odoo.com/odoo

Document Version: 1.0

Date: 25-May-26

Prepared by: QA Test Manager

# Table of Contents

1. Introduction

2. Objectives

3. Test Approach

4. Scope

4.1 In Scope

4.2 Out of Scope

5. Test Deliverables

6. Schedule

7. Roles & Responsibilities

8. Entry & Exit Criteria

8.1 Entry Criteria

8.2 Exit Criteria

9. Resources & Environment

9.1 Testing Tools

9.2 Test Environment

10. Risk Management

# 1. Introduction

This document outlines the overall testing strategy and approach for automating the functional testing of the Odoo Projects Module. It defines the scope, schedule, tools, roles, and risk management plan to ensure the automation suite meets the required level of quality and reliability.

The automation is built using Selenium WebDriver with Java, the TestNG framework, following the Page Object Model (POM) design pattern and OOP principles, as part of a QA bootcamp project.

# 2. Objectives

The objectives of this test plan are:

- Automate the four selected workflows of the Odoo Projects Module using Selenium + Java + TestNG.

- Validate that all functional requirements are met as defined in the SRS.

- Cover both positive and negative test scenarios for each workflow.

- Generate TestNG HTML reports as evidence of test execution.

- Follow clean code practices using Page Object Model (POM) and OOP concepts.

- Deliver all project artifacts within the sprint timeline.

# 3. Test Approach

The project follows an automation-first approach. Selenium WebDriver with Java is used to interact with the Odoo web application; TestNG is used as the test framework for execution and reporting, and the code is structured using the Page Object Model (POM).

Four workflows selected for automation:

- Workflow 1: Project Creation and Configuration

- Workflow 2: Task Creation and Assignment

- Workflow 3: Login and Authentication

- Workflow 4: Search, Filtering, and Grouping

# 4. Scope

## 4.1 In Scope

- Workflow 1: Project Creation and Configuration: Creating a new project, setting its name, visibility, and stages, assigning a project manager and team members, editing project settings, and archiving a project.

- Workflow 2: Task Creation and Assignment: Creating tasks within a project, setting task details (title, description, deadline, priority, tags), and assigning tasks to team members.

- Workflow 3  Login and Authentication: Logging in with valid credentials, handling invalid credentials, empty field validation and Login with maximum character boundary

- Workflow 4: Search, Filtering, and Grouping: Using the search bar to find projects and tasks, apply filters (by assignee, deadline, priority, or stage), and grouping tasks by stage or assignee.

## 4.2 Out of Scope

- UI / visual design and layout testing

- API testing

- Performance and load testing

- Billing and invoicing features

- Integration with third-party applications

- Localization and language settings

- Mobile browser testing

# 5. Test Deliverables

- Test Plan (this document)

- SRS Document

- Test Cases: positive and negative scenarios for all 4 workflows

- Requirements Traceability Matrix (RTM)

- Java Automation Project Code (Selenium + TestNG)

- TestNG HTML Test Execution Report

- Bug Report (if any)

- Presentation Slides

# 6. Schedule

| Stage | Goal & Deliverables | Start Date | End Date |
| --- | --- | --- | --- |
| Analysis & Planning | Sprint Planning Select website with 4 workflows SRS documentation Create Test Plan | 25th May | 25th May |
| Design | Create RTM Design test cases (positive & negative) for all 4 workflows | 26th May | 26th May |
| Implementation | Java Maven project setup With POM structure Start Automating all the Workflow Complete Automation for all the workflows Generate TestNG HTML report Create a bug report | 29th May | 31st May |
| Presentation | Prepare the presentation | 30th May | 2nd June |

# 7. Roles & Responsibilities

| Staff Member | Role | Responsibilities |
| --- | --- | --- |
| Mamoun Suboh | Project Manager | 1. Assign tasks 2. Review test activities 3. Schedule project timeline |
| Afnan Kharoof | QA Lead | 1. Guide the team 2. Conduct daily meetings 3. Resolve ambiguities |
| Abdulhakeem Sakhel Bashar Abuhawila Fadi Abuaita Salah Aldin | QA Team | SRS Test plan Test case design (positive & negative) RTM Selenium POM automation coding TestNG reports Bug reports |

# 8. Entry & Exit Criteria

## 8.1 Entry Criteria

- Odoo instance is live and accessible at the project URL

- Test credentials are available (admin and regular user accounts created)

- Projects module is installed and configured on the Odoo instance

- Java Maven project is set up with Selenium, TestNG, and WebDriverManager dependencies in pom.xml

- POM page classes are created for all pages involved in the 4 workflows

- Test cases are written and reviewed

- No blocking defects in the application

## 8.2 Exit Criteria

- All planned automation test cases have been executed for all 4 workflows

- TestNG HTML report is generated and reviewed

- No critical or major defects remain open

# 9. Resources & Environment

## 9.1 Testing Tools

| Tool / Technology | Purpose |
| --- | --- |
| Selenium WebDriver 4.x | Browser automation interacts with Odoo UI |
| WebDriverManager | Automatically manages ChromeDriver versions |
| TestNG | Test framework — annotations, assertions, execution, HTML reporting |
| Java (JDK 21+) | Programming language for all automation scripts |
| Maven | Build tool and dependency management (pom.xml) |
| Chrome Browser (latest) | Primary browser for Selenium test execution |
| Eclipse / VS Code | Java IDE for writing and running automation code |
| Trello | sprint task management |
| Excel / Google Sheets | Test case design and RTM documentation |
| Microsoft Word | Test Plan |

## 9.2 Test Environment

- Platform: Web

- URL: https://qa-g2.odoo.com

- OS: Windows 11

- Primary browser for automation: Chrome (latest)

- Additional browsers for manual spot-checks: Firefox, Microsoft Edge

# 10. Risk Management

| Risk | Mitigation |
| --- | --- |
| Requirements not clearly defined | Re-review SRS or raise ambiguities to other teammates. |
| Odoo free trial instance expiration during the project | Monitor trial expiry, Export all test evidence and screenshots before expiry, and use the Odoo demo website as a last-ditch effort |
| Dynamic or unstable element locators causing flaky tests | Use stable locators (ID, name, CSS) and apply explicit waits; just avoid Thread.sleep() |
| Shared environment test data conflicts between team members | Use unique identifiable test data names |
| Time constraints leading to incomplete automation coverage | Prioritize critical/high-severity test cases first, and document any gaps. |
| Browser/driver version mismatch breaking the test run | Use WebDriverManager to auto-manage driver binaries; no manual driver setup needed, and use the same library version |
| Odoo UI changes or page reloads breaking POM locators | Keep locators up to date in Page classes. |